**Outline plan:**

As we use iterative development, we present the initial prototype and mockup to our client’s so that our clients can interact with the prototype and give it’s valuable feedback’s.

**Iterations:**

1. **System Analysis and Requirement Gathering**

Final Delivered Milestone: 8/23/2020

**Discription:**

Initial Phase (from 16 to 19 August)

In this phase we gathering the requirements from our clients and clear all the ambiguities and hand over the initial report to our clients.

Final Phase (from 19 to 23 August)

For the final phase we added the presentation phase delivered by our team members and confirmed all the requirements.

1. **System Design**

Final Delivered Milestone: 8/30/2020

**Discription:**

Initial Phase (from 23 to 25 August)

Initial sketch and paper prototype and make a summary report of the clients interaction

Final Phase (from 25 to 27 August)

Initial digital prototype and make a summary report of the clients interaction

Final Phase (from 27 to 30 August)

Final digital prototype and presentation phase and a reference material how to interact with it and what is the features and make a user experience report

1. **Development**

Final Delivered Milestone: 9/6/2020

**Discription:**

Initial Phase (from 30 August to 1 September)

In this phase we deliver the native prototyped experienced to our clients and take feedback’s.

Initial Phase (from 1 to 3 September)

Until this phase we work on our database to add all the functionality like data tables, users session’s, signIn/signOut, Add to cart functionality and the Bonus point e-wallet and alot other functions.

Initial Phase (from 3 to 4 September)

Until this we should completed the payment gateway functionality and done the final report and simple manual(for the potentials users and our client’s) for the presentation and prepare for the testing phase.

Final Phase (from 4 to 6 September)

Present the report and start the testing phase

1. **Integration and Testing**

Final Delivered Milestone: 9/13/2020

**Discription:**

Final phase (from 6 to 13)

On this phase our team should debug and test all the features and functionality and should ready to pass the acceptance test for the final software product.

1. **Final Software Product**

Final Delivered Milestone: 9/20/2020

**Discription:**

Until this we deliver the final product, source code and conduct the final presentation to our client’s for the final milestone.